|  |  |
| --- | --- |
| **Project Status report** | |
| Name: | Mfonisoabasi Idorenyin James |
| Community (UN SD goal): | Goal 4 Quality Education |
| MVP # | 2 |
| Sprint cycle dates: | November 16th , 2021 |

|  |  |
| --- | --- |
| **Project Name** | CURL |
| **Blurb** | Section 4.4 of the UN Sustainable Development Goal: By 2030, substantially increase the number of youth and adults who have relevant skills, including technical and vocational skills, for employment, decent jobs and entrepreneurship. The development of this application is to connect free educational resources to children in a well structured and organized manner, to help make it easy for people to pick up new skills without being overwhelmed about where to start with the vast amount of content available on the internet. |
| **For Week Ending** | November 16th |
| **Project Status** | Green |
| **Status Description** | Provide an overview of the project’s current status. If the status is yellow or red, indicate:  The overall project status is Green and I am pretty happy with where we are at currently. Some few tweaks and code refactoring will be made in the coming weeks as we reach our final MVP |
| **Activities—During the past sprint cycle** | |
| List all activities that the team members worked on during the past week of the project. Show code and/or demo what you got  - created custom widgets to help beautify the app  - created a color palette to help make the app more pleasing to use  - added in course description and course outlines  - added in links for each course topic  - made a lot of code refactoring | |
| **Project Issues** | |
| No current issues being faced in this current iteration of the project | |
| **Project Changes** | |
| For the sake of time limitation not much changes will be made during the final MVP. However, for future iterations, some feedback was provided on how we handle broken links and creating a community that can help report things. I believe a possible solution I was a able to come up with to help combat this is to try and make the app more self contained with references to where users can follow up on so that there isn't as much reliance on clicking on the link to learn. And also an admin app can be created to enable user report broken links as well as suggest good links which can be replaced and used as well. | |
| **Activities—Planned for Next Week** | |
| List all activities that the team members will work on during the next week of the project.  - little design tweaks  - more code refactoring | |
| **Reflection** | |
| Do you feel "on track"?  Yes, much more than the last MVP  What progress do you particularly feel good (great) about?  creating a self contained drop down menu for each topic as well as the overall color theme for the app thus far.  What barriers (if any) do you feel is/are a current impediment to success?  Currently if anything, there might just be only time constraints to developing more features.  What help (if any) do you require to move positively forward?  At this stage I would love to get feedback as to how the app looks and any improvements I can make to enhance its usability  What questions or concerns do you have (if any)?  None currently at this stage | |